சரி. 6 days-ல maximum features + working prototype + strong presentation + live demo என்றால், feature list மட்டும் போதாது. யார் என்ன செய்யணும், எந்த நாளில் என்ன முடிக்கணும், எந்த feature priority, integration எப்போது — எல்லாத்தையும் lock பண்ணணும்.

நான் உங்கள் team-க்கு “6-Day Hackathon War Plan” மாதிரி கொடுக்கிறேன். 😎

🏆 FINAL PRODUCT

EleGuard AI

AI + IoT Intelligent Human–Elephant Conflict Prevention System

Core idea

Detect → Verify → Predict → Assess Risk → Warn → Prevent → Learn

🔥 FINAL PROTOTYPE-ல் இருக்க வேண்டிய FEATURES

நம்முடைய target:

AI

- 🐘 Elephant detection

- 👤 Human detection

- 🚗 Vehicle detection

- 📊 Confidence score

- 🔍 Multi-object detection

- 🧠 Sensor + AI fusion

- 🔮 Movement prediction

- 🧠 HEC risk prediction

- 💡 Explainable AI

IoT

- 📳 PIR motion

- 📳 Vibration

- 🌡️ Temperature

- 🎤 Acoustic — possible என்றால்

- 🔋 Battery monitoring

- 📡 Node health

- 🔊 Buzzer

- 💡 Warning light

Smart Safety

- 🗺️ Live elephant location

- 🔴 Dynamic danger zone

- 🟠 Predicted danger zone

- 🟢 Safe zone

- 🛣️ Safe route recommendation

- 🚨 Automatic alert

- 🗣️ Tamil/English voice alert

- 👮 Forest officer alert

- 👨‍👩‍👧 Village alert

Analytics

- 📊 Detection history

- 🔥 Conflict heatmap

- ⏰ High-risk time analysis

- 📈 Risk statistics

- ⚠️ False alarm tracking

- 🔧 Sensor failure detection

Advanced

- 📡 Offline mode

- ☀️ Solar-powered node concept

- 📍 Multiple IoT nodes

- 🛰️ Node map

- 📝 Event logs

ஆனா எல்லாத்தையும் ஒரே நேரத்தில் செய்யக்கூடாது. Priority கீழே.

🥇 PRIORITY SYSTEM

🔴 P0 — MUST WORK

இவை இல்லாமல் final demo போகக்கூடாது.

- Elephant detection

- Human detection

- ESP32 sensor data

- Sensor fusion

- Risk score

- Movement prediction

- Live map

- Danger zone

- Automatic alert

- Buzzer

- React dashboard

🟠 P1 — SHOULD HAVE

- Safe route

- Voice alert

- Explainable AI

- Heatmap

- Analytics

- Node health

- Multiple nodes

🟢 P2 — BONUS

- LoRa

- Solar

- Acoustic

- Offline sync

- Advanced prediction

- Drone simulation

P0 முடியாமல் P2-க்கு போகக்கூடாது.

👥 TEAM STRUCTURE

உங்க team எத்தனை பேர் இருந்தாலும் இதே structure-ல் divide பண்ணுங்க.

Team A — AI/Computer Vision

2 members

Team B — IoT/Hardware

2 members

Team C — Backend/ML

1–2 members

Team D — Frontend/UI

1–2 members

Team E — Integration/Research/PPT

1 member

ஒருத்தர் இரண்டு roles எடுத்துக்கலாம்.

📅 DAY 1 — FOUNDATION DAY

🎯 Goal:

அனைத்து teams-க்கும் தனித்தனி working module கிடைக்க வேண்டும்.

🧠 AI TEAM — DAY 1

Tasks

- YOLO setup

- Elephant dataset

- Human dataset

- Model testing

- Video input

- Bounding boxes

Output

🐘 Elephant 96%

👤 Human 91%

🚗 Vehicle 88%

End of Day:

Live elephant detection MUST work.

📡 IoT TEAM — DAY 1

Connect:

ESP32

├── PIR

├── Vibration

├── Temperature

├── LED

└── Buzzer

Test individually.

Output:

Motion: TRUE

Vibration: 78

Temperature: 29

End of Day:

ESP32 sensor values laptop-க்கு வரணும்.

⚙️ BACKEND TEAM — DAY 1

Create:

FastAPI

Endpoints:

/api/detection

/api/sensors

/api/risk

/api/location

/api/alerts

Firebase/PostgreSQL setup.

🎨 FRONTEND TEAM — DAY 1

React dashboard skeleton.

Sections:

Header

Live Status

Risk

Map

Detection

Sensors

Alerts

Analytics

Day 1-ல் beautiful UI வேண்டாம்.

📚 RESEARCH/INTEGRATION — DAY 1

Research:

- HEC problem

- Existing systems

- Limitations

- Elephant behavior

- Safe prevention methods

- Relevant statistics

Prepare:

Problem statement

Existing system

Proposed system

Novelty

📅 DAY 2 — CONNECT THE SYSTEM

🎯 Goal:

AI + IoT + Backend communicate செய்ய வேண்டும்.

🧠 AI TEAM

AI output JSON:

{

"elephant": true,

"confidence": 0.96,

"human": true,

"direction": "north"

}

Send to backend.

📡 IoT TEAM

ESP32 → Wi-Fi → FastAPI

Example:

{

"motion": true,

"vibration": 78,

"temperature": 29

}

⚙️ BACKEND

Store:

Timestamp

Latitude

Longitude

Elephant

Human

Confidence

Sensors

Firebase.

🎨 FRONTEND

Live data display:

🐘 Elephant: DETECTED

Confidence: 96%

PIR: ACTIVE

Vibration: HIGH

Temperature: 29°C

🔥 END OF DAY 2

This should work:

Camera

↓

AI

↓

Backend

↑

ESP32

↓

React Dashboard

இதுதான் first major milestone.

📅 DAY 3 — INTELLIGENCE DAY 🧠

இந்த நாள் மிகவும் முக்கியம்.

🎯 Goal:

Project-க்கு brain கொடுக்கணும்.

🧠 FEATURE 1 — SENSOR FUSION

Example:

AI confidence       92

PIR                 YES

Vibration           HIGH

Acoustic            YES

Then:

Fusion confidence

↓

96%

Decision:

🐘 ELEPHANT CONFIRMED

🧠 FEATURE 2 — HEC RISK ENGINE

Create score:

Elephant detected       +30

Human detected          +20

Moving toward village   +25

Distance < 500m         +15

Night                   +10

Output:

0–30     SAFE

31–60    MEDIUM

61–80    HIGH

81–100   CRITICAL

🔮 FEATURE 3 — MOVEMENT PREDICTION

Use:

- Current location

- Previous locations

- Direction

- Time

- Historical route

Output:

Current:

Zone A

Prediction:

Village B

ETA:

12 minutes

👤 FEATURE 4 — HUMAN-ELEPHANT PROXIMITY

🐘

|

| 120m

|

👤

Automatically increase risk.

💡 FEATURE 5 — EXPLAINABLE AI

Show:

WHY CRITICAL?

+30 Elephant detected

+20 Human nearby

+25 Village direction

+15 Distance <500m

+01 Night

----------------

91% CRITICAL

Judges இதை கேட்டால் explain பண்ண easy.

📅 DAY 4 — SAFETY + AUTOMATION DAY

🎯 Goal:

System automatically action எடுக்க வேண்டும்.

🗺️ FEATURE 6 — LIVE MAP

Use:

Leaflet + OpenStreetMap

Show:

🐘 Elephant

👤 Human

🏠 Village

🔴 Danger zone

🟠 Predicted zone

🟢 Safe zone

🛣️ FEATURE 7 — SAFE ROUTE

User location:

📍

Elephant:

🐘

System:

Road A       ❌ Dangerous

Road B       ❌ Risky

Road C       🟢 Safe

Map-ல் route.

🚨 FEATURE 8 — AUTOMATIC RESPONSE

Risk:

SAFE

No action.

MEDIUM

Dashboard alert.

HIGH

Forest officer notification.

CRITICAL

📱 Village Alert

👮 Forest Alert

🔊 Buzzer

💡 Warning Light

🗣️ Voice Alert

🗣️ FEATURE 9 — VOICE ALERT

Tamil:

“எச்சரிக்கை! யானை கிராமத்தை நோக்கி நகர்கிறது. தயவுசெய்து பாதுகாப்பான இடத்திற்கு செல்லவும்.”

English option.

🔋 FEATURE 10 — NODE HEALTH

Dashboard:

NODE 01

Camera       🟢

PIR          🟢

Vibration    🟢

Temperature  🟢

Battery      78%

Network      🟢

Sensor disconnect simulation:

⚠️ Vibration sensor offline.

📅 DAY 5 — ADVANCED FEATURES + POLISH

இப்போ தான் bonus features.

⭐ FEATURE 11 — HEATMAP

Historical elephant movement.

Last 7 days

🔴 High

🟠 Medium

🟡 Low

⭐ FEATURE 12 — ANALYTICS

Dashboard:

Total detections       42

High-risk events        8

Critical events         3

Alerts sent            11

Average response       4.2 sec

False alarms            2

⭐ FEATURE 13 — MULTIPLE NODES

Map:

Node 01 🟢

Node 02 🟢

Node 03 🔴

Node 04 🟢

Each node has:

- location

- battery

- sensor health

- detection

⭐ FEATURE 14 — OFFLINE MODE

Show:

Internet: ❌

Edge AI: 🟢

Sensors: 🟢

Siren: 🟢

Local alert continues.

When internet returns:

☁️ Data synchronized.

Prototype simulation போதும்.

⭐ FEATURE 15 — SOLAR NODE

If hardware available:

☀️ Solar

↓

🔋 Battery

↓

ESP32

↓

Sensors

Dashboard:

Solar: Charging
Battery: 82%

Physical solar இல்லையென்றாலும் architecture காட்டலாம்.

⭐ FEATURE 16 — EVENT REPLAY

Past incident select பண்ணினா:

19:32 Elephant detected

19:33 Risk = 64

19:34 Human detected

19:34 Risk = 91

19:34 Alert sent

19:35 Forest team notified

This makes your demo feel like a real control center.

📅 DAY 6 — WINNING DAY 🏆

NO MAJOR NEW FEATURE.

இந்த நாள் முழுக்க:

Integration

Testing

Bug fixing

Demo

PPT

Pitch

Backup

🧪 TESTING

At least இந்த scenarios:

Test 1

No elephant.

Expected:

🟢 Safe.

Test 2

Elephant far away.

🟡 Medium.

Test 3

Elephant moving toward village.

🟠 High.

Test 4

Elephant + human.

🔴 Critical.

Test 5

Human only.

No elephant alert.

Test 6

Sensor false trigger.

AI verification required.

Test 7

Internet disconnected.

Local protection continues.

Test 8

Sensor disconnected.

Node health warning.

🎬 FINAL DEMO — 5 MINUTES

இந்த sequence-ஐ exactly rehearse பண்ணுங்க.

0:00 — Problem

Show:

🌲 Forest → 🏠 Village

“Human-elephant conflict is not only a detection problem. The real challenge is predicting when detection can become a dangerous encounter.”

0:30 — System

Show architecture.

AI + IoT + Prediction + Automation

1:00 — Normal

Dashboard:

🟢 SYSTEM NORMAL

1:15 — Elephant enters

Video:

🐘

AI:

Elephant — 96%

1:30 — Sensor verification

PIR          🟢

Vibration    🟢

AI           🟢

Multi-sensor confirmation

1:45 — Human detected

🐘 ← 120m → 👤

2:00 — Risk

🔴 HEC RISK: 91%

Show reasons.

2:15 — Prediction

Elephant moving toward Village A.

Map animation.

🐘 → 🔴 → 🏠

2:30 — Safe route

User:

📍

System:

Recommended safe route: Road C

2:45 — AUTOMATION

BOOM 💥

🚨 CRITICAL ALERT

🔊 SIREN ON

📢 VILLAGE WARNING

👮 FOREST TEAM NOTIFIED

Physical buzzer ON.

3:15 — Explainable AI

Show:

Why 91%?

3:30 — Analytics

Show:

- heatmap

- history

- node health

- response time

4:00 — Impact

“Our objective is not simply to detect elephants. It is to prevent the human-elephant encounter before it happens.”

🏆 YOUR BIGGEST USP

Presentation-ல் இதை சொல்லுங்க:

“Existing approaches often focus on detecting elephant presence. EleGuard AI closes the loop from detection to prevention — using multi-modal sensing, contextual risk scoring, movement prediction, dynamic danger mapping and automated safety response.”

இதுதான் உங்க winning story.

🧠 JUDGES-ஐ IMPRESS பண்ண 5 THINGS

1. Don't say “100% accuracy”

Instead:

“We evaluate accuracy, latency and false-positive rate.”

2. Don't claim everything is novel

Say:

“Our innovation is the integrated prevention pipeline.”

3. Show actual hardware

ESP32 + sensors + buzzer.

Physical demo = huge advantage.

4. Show failure handling

Internet OFF:

Protection continues locally.

Sensor OFF:

Node health warning.

This screams real-world thinking.

5. Explain scalability

Prototype:

1–2 nodes

Real deployment:

100+ nodes across forest boundary

Architecture:

IoT Nodes

↓

LoRa / Cellular

↓

Gateway

↓

Cloud

↓

Forest Control Center

📊 FINAL DASHBOARD

ஒரே screen-ல்:

┌──────────────────────────────────────────┐

│ 🐘 ELEGUARD AI              🟢 ONLINE   │

├──────────────────────────────────────────┤

│                                          │

│ 🐘 ELEPHANT       👤 HUMAN              │

│ 96% CONFIDENCE    1 DETECTED             │

│                                          │

│ 🔴 HEC RISK                               │

│       91%                                │

│       CRITICAL                           │

│                                          │

├──────────────────────────────────────────┤

│              🗺️ LIVE MAP                │

│                                          │

│              🐘                          │

│               ↓                          │

│             🟠🟠                         │

│           🔴🔴🔴                         │

│             ↓                            │

│          🏠 VILLAGE                     │

│                                          │

├──────────────────────────────────────────┤

│ 🔮 PREDICTION                            │

│ Direction: Village                       │

│ ETA: 12 min                              │

│                                          │

│ 🟢 SAFE ROUTE: ROAD C                   │

├──────────────────────────────────────────┤

│ 📡 NODE HEALTH                           │

│ Camera 🟢 PIR 🟢 Vibration 🟢 Battery 82%│

├──────────────────────────────────────────┤

│ 🚨 AUTOMATIC RESPONSE                    │

│ 🔊 Siren ON   📱 Alert Sent   👮 Notified│

└──────────────────────────────────────────┘

🗓️ 6-DAY DEADLINE BOARD

| Day | Main Target | Must Finish |
| --- | --- | --- |
| Day 1 | Foundation | AI + ESP32 + Backend + React |
| Day 2 | Connection | AI ↔ Backend ↔ IoT ↔ Dashboard |
| Day 3 | Intelligence | Fusion + Risk + Prediction |
| Day 4 | Automation | Map + Safe Route + Alerts + Siren |
| Day 5 | Advanced | Heatmap + Analytics + Explainability + Offline |
| Day 6 | Winning | Integration + Testing + PPT + Demo |

🚨 MOST IMPORTANT RULE

Day 3 nightக்குள் P0 features work ஆகணும்.

If something fails:

Feature cut.

For example:

LoRa doesn't work?

❌ Don't waste 8 hours.

Use Wi-Fi.

Drone doesn't work?

❌ Remove it.

Thermal camera unavailable?

❌ Normal camera + simulation.

SMS API problem?

❌ Browser notification + voice + buzzer.

Hackathon judges reward a working system more than 30 unfinished features.

🥇 Final Target

நம்முடைய prototype-ஐ பார்த்த judge:

“Oh, elephant detected.” ❌ — சாதாரணம்.

“Oh, it also predicts movement.” 🧐

“It calculates HEC risk.” 👀

“It detects human proximity.” 😮

“It gives a safe route.” 🔥

“It automatically activates the warning system.” 🤯

“And it still works locally if internet fails?” 🏆

அதுதான் நமக்கு வேண்டும்.

Your project shouldn't look like an AI demo. It should look like a small working Forest Control & Early-Warning System.

848a2cf67eb497d7d46ed5167059929a

2XQBD93553MYBLNXP2Y2PNZJ

- ✅

🔴 இப்போ FIX பண்ண வேண்டியது — Priority order

STEP 1 — Detection History duplicates ❌
இப்போ ஒரே second-ல பல duplicate entries வருகிறது.

4:06:46 🐘 MOVING AWAY

4:06:46 🐘 MOVING AWAY

4:06:46 🐘 MOVING AWAY

இதைக் clean பண்ணி meaningful events மட்டும் காட்டணும்.

STEP 2 — Alert History too frequent ❌

இப்போ:

WARNING

MONITOR

WARNING

MONITOR

WARNING

ரொம்ப frequently வருகிறது.

இதைக் realistic-ஆ cooldown / event-change based ஆக்கணும்.

STEP 3 — Risk logic improve 🟡

உதாரணம்:

MOVING + IN FOREST = 60 HIGH

இது கொஞ்சம் confusing.

Forest-ல் moving மட்டும் என்றால் MEDIUM மாதிரி இருக்கலாம்.
Village-ஐ நோக்கி approaching என்றால் HIGH.
Near village என்றால் CRITICAL.

STEP 4 — Heatmap 🔥

இப்போ:

0%-10%

10%-20%

...

90%-100%

labels மட்டும் இருக்கு.

Actual colored heatmap visual வேண்டும்.

STEP 5 — Real Map 🗺️

இப்போ CSS forest:

🌳 🌲 🐘 🏘️

அதற்குப் பதிலாக real map + forest/village zones + node + elephant marker வைக்கலாம்.

STEP 6 — Elephant movement trail 🐘

Elephant previous 5 locations:

🐘

\

🐘

\

🐘

\

🐘

மாதிரி map-ல் movement path காட்டலாம்.